QuantumVara Project Meeting Minutes

27/02/2025 – Initial Meeting

1. Group Name:
QuantumVara

2. Topic:

- Primary Topic: Crèche Management App

  - Purpose: To streamline child registration, attendance, payments, and communication between parents and teachers.

- Alternative Idea: Cape to Curry (restaurant management) — not selected.

3. Role Assignments (subject to change)

- Malwande – Documentation & Frontend Development

- Letlohonolo – Backend Development

- Siya – Backend Development

- Mnqobi – Frontend Development

- Lindo – Full Stack (Frontend & Backend)

4. Contract & Accountability:

- Members agreed to use GitHub for version control and Notion for progress tracking.

- Team will uphold deadlines and conduct peer accountability.

5. GitHub Repository:
🔗 https://github.com/LindoNJOKO/QuantumVara-WIL-Project.git

6. Administrative Tasks:

- Each member to send full name, surname, and ST number to the WhatsApp group.

7. Important Dates:

- 04/03/2025: Group Submission

- 07/03/2025: Next WIL Lecture & Team Review

11/04/2025 – Sprint 1 Review Meeting

Called by: Siya
Time: 10:30 – 11:04
Present: Letlohonolo, Malwande, Mnqobi

Key Points:

- Reviewed Sprint 1 deliverables and upcoming contract signing (due 15 April).

- Discussed project roadmap and upcoming milestones.

- Outlined Sprint 2 goals:

  - Create user stories.

  - Define functional & non-functional requirements.

  - Research tools supporting cross-platform development (Android/iOS).

- Task Allocation:

  - Letlohonolo – Research requirements.

  - Siya – Write user stories.

  - Malwande – Compile documentation.

  - Lindo & Mnqobi – Research development technologies.

- All members to prepare draft backlog items for Sprint 2.

- Next meeting: 25/04/2025, to discuss research findings and start prototype planning.

25/04/2025 – Sprint 2 Planning Meeting

Main Outcomes:

- Continue using Android Studio with Firebase (storage, security).

- Implement Google tools for payment gateway integration.

- Confirmed three app users: Admin, Parent, and Teacher.

- Identified Wow Factors:

  - Lunch Ordering System

  - Attendance Tracking

  - Media Sharing
A poll will decide which two to include in the MVP.

Prototype Phase Deadlines:

- Draft 1: 09/05/2025

- Final Draft: 16/05/2025

Prototype Pages to Design:

- Login

- Registration

- Home

- Profile/Settings

- Admin Dashboard

- Teacher Dashboard

- Calendar

10/05/2025 – Prototype Review Meeting

Time: 09:00 – 09:45
Present: Full team

Discussion Points:

- Reviewed first draft of prototype UI pages.

- Adjustments needed to maintain consistent branding and navigation flow.

- Lindo and Mnqobi to improve color theme and dashboard layouts.

- Siya and Letlohonolo to finalize Firebase Authentication integration.

- Confirmed next submission milestone: 16/05/2025 (Final Prototype Submission).

Decisions:

- Chosen Wow Factors: Attendance Tracking and Media Sharing.

- Lunch Ordering System to be implemented in later phase.

20/06/2025 – Sprint 3: Architecture and Database Setup

Time: 10:00 – 10:45
Agenda:

- Finalize system architecture (frontend, backend, database).

- Establish Firebase project structure: Authentication, Firestore, Cloud Storage.

- Begin setting up entity relationships for users, children, and attendance.

Action Items:

- Letlohonolo & Siya: Design Firestore data schema.

- Mnqobi & Lindo: Continue UI development for dashboards.

- Malwande: Document architecture and update project Notion.

Decisions:

- App to use Firebase Authentication for login.

- Firestore to store structured data.

- Firebase Storage to manage uploaded media.

25/08/2025 – Implementation Phase Meeting

Time: 11:10 – 11:30
Present: Entire Team

Discussion Points:

- Pipeline setup and implementation assigned to Letlohonolo.

- Repository shared for all members to push updates.

- Consistent markup and documentation guidelines agreed.

- Firebase chosen for login/registration; local database (RoomDB) for offline data.

- UI improvements scheduled, testing to start mid-September.

Action Items:

- Firebase integration by 10 September.

- CRUD operations for Parent/Child by end of September.

- Media uploads and Event Calendar by October.

20/09/2025 – Testing & Integration Meeting

Time: 09:30 – 10:00
Focus: Sprint 5

Discussion Points:

- Reviewed progress on Firebase Authentication and local database sync.

- Testing login, registration, and dashboard navigation.

- Identified bugs in parent-child linking module.

- Agreed to start integration testing and build internal QA version.

Action Items:

- Mnqobi & Malwande: Fix UI layout issues.

- Siya & Lindo: Debug Firebase–RoomDB synchronization.

- Next meeting: 03/10/2025 for test results and deployment preparation.

03/10/2025 – Pre-Deployment Meeting

Time: 14:00 – 14:30
Agenda: Final preparations for testing & presentation.

Discussion Points:

- UI/UX adjustments completed.

- Testing 90% complete – minor validation fixes pending.

- Preparing user manual, technical documentation, and screenshots.

- Planning video demonstration and system walkthrough.

Decisions:

- Final feature freeze date: 15 October 2025.

- Documentation submission by 25 October 2025.

25/10/2025 – Final Review & Documentation Meeting

Focus: Sprint 7

Discussion Points:

- Reviewed full documentation (architecture diagrams, roadmap, and implementation notes).

- Conducted mock presentation.

- Assigned members to finalize deliverables:

  - Malwande – Documentation formatting.

  - Lindo – GitHub and Firebase setup validation.

  - Siya – Testing summary and performance notes.

  - Letlohonolo – Deployment configuration.

  - Mnqobi – App icon and UI polish.

- Agreed to record the final demo and prepare slides for presentation.

Next Step: Final showcase and submission in November.

10/11/2025 – Final Presentation Meeting

Time: 09:00 – 09:40
Discussion Points:

- Conducted final presentation practice.

- Reviewed slides, demo flow, and speaker assignments.

- Verified all documentation is uploaded to GitHub and Notion.

- Confirmed final deployment link and demo video submission.

Closing Notes:

- Team reflected on challenges and lessons learned.

- Agreed to maintain the repository for future improvements and maintenance.

- Project successfully completed within timeline (March–November 2025).